## Slide 1: Modern Systems Analysis and Design
Ninth Edition
Chapter 13
System Implementation
Copyright © 2020, 2017, 2014 Pearson Education, Inc. All Rights Reserved
Notes: If this PowerPoint presentation contains mathematical equations, you may need to check that your computer has the following installed:
1) MathType Plugin
2) Math Player (free versions available)
3) NVDA Reader (free versions available)

## Slide 2: Figure 13-1: Systems Development Life Cycle with the Implementation Phase Highlighted

## Slide 3: System Implementation
13.1 Provide an overview of the system implementation process
Purpose:
  To convert final physical system specifications into working and reliable software
  To document work that has been done
  To provide help for current and future users

## Slide 4: Table 13-1: Deliverables for Coding, Testing, and Installation
Coding
  Code: hire programmers [front-end and back-end]
  Buy computer devices [
  c. Select programming language and install compilers
  b. Program documentation
Testing
  a. Test scenarios (test plan) and test data
  b. Results of program and system testing
Installation
  a. User guides
  b. User training plan
  c. Installation and conversion plan
    Software and hardware installation schedule
    Data conversion plan
    Site and facility remodeling plan

## Slide 5: CODING
every implementation stage must be planned, which means preparing what is needed for any stage before starting that stage:
a- coding must be planned:
1- decide in the programming language
2- provide needed compilers
3- provide computer devices
----------------------------
hire programmers [front-end & back-end]

## Slide 6: Documenting the System, Training Users, and Supporting Users
13.1 Provide an overview of the system implementation process
Two audiences for final documentation:
  Information systems personnel who will maintain the system throughout its productive life
  People who will use the system as part of their daily lives
User Training
  Application-specific
  General for operating system and off-the-shelf software

## Slide 7: Table 13-2: Deliverables for Documenting the System, Training and Supporting Users
Documentation
  a. System documentation
  b. User documentation
User training plan
  a. Classes
  b. Tutorials
User training modules
  a. Training materials
  b. Computer-based training aids
User support plan
  a. Help desk
  b. Online help
  c. Bulletin boards and other support mechanisms

## Slide 8: TESTING
b- testing must planned:
- prepare testing data containing correct and incorrect data.[simulate real data]
PREPARE 10 to 15 data records
- set up date for testing [
the more testing you do for the system, the more accurate system you will get
coding & testing go hand-in-hand which is iterative incremental.
user satisfaction must be at least 95% ratio of satisfaction[ between every 100 operations there are 5 operation failed.

## Slide 9: Software Application Testing
13.2 Describe how software applications are tested
A master test plan is developed during the analysis phase
During the design phase, unit, system and integration test plans are developed
The actual testing is done during implementation
Written test plans provide improved communication among all parties involved in testing

## Slide 10: Seven Different Types of Tests (1 of 4)
13.2 Describe how software applications are tested
Software application testing is an umbrella term that covers several types of tests
Static or dynamic techniques
  Static testing means that the code being tested is not executed
  Dynamic testing involves execution of the code
Automated testing versus manual testing
  Automated means computer conducts the test
  Manual means that people complete the test

## Slide 11: Table 13-4: Categorization of Test Types
Blank | Manual | Automated
Static | Inspections | Syntax checking
Dynamic | Walk-through Desk checking | Unit test Integration test System test
(Source: Adapted from Mosley, 1993)

## Slide 12: Seven Different Types of Tests (2 of 4)
13.2 Describe how software applications are tested
Seven types of testing:
  Inspections – testing technique in which participants examine program code for predictable language-specific errors
  Walk-throughs (code walk-throughs) should be done frequently when pieces of work are reviewed and before formal testing. It is an informal process.

## Slide 13: Figure 13-2: Steps in a Typical Walk-Through
(Source: Based on Yourdon, 1989)

## Slide 14: Seven Different Types of Tests (3 of 4)
13.2 Describe how software applications are tested
Seven types of testing:
  Desk checking – testing technique in which the program code is sequentially executed manually by the reviewer
  Unit testing – process of testing each module alone in an attempt to discover any errors in its code
  Integration testing – process of bringing together all of the modules that a program comprises for testing purposes. Modules are typically integrated in a top-down, incremental fashion.

## Slide 15: Seven Different Types of Tests (4 of 4)
13.2 Describe how software applications are tested
Seven types of testing:
  System testing – bringing together of all of the programs that a system comprises for testing purposes. Programs are typically integrated in a top-down, incremental fashion.
  Stub testing – technique used in testing modules, especially where modules are written and tested in a top-down fashion, where a few lines of code are used to substitute for subordinate modules

## Slide 16: The Testing Process (1 of 2)
13.2 Describe how software applications are tested
Two important things to remember when testing information systems:
  The purpose of testing is to confirm that the system satisfies requirements
  Testing must be planned
A test case is a specific scenario of transactions, queries, or navigation paths that represent a typical, critical, or abnormal use of the system
  Should be repeatable
  Need to determine if new software work with other existing software

## Slide 17: The Testing Process (2 of 2)
13.2 Describe how software applications are tested
Testing harness – automated testing environment used to review code for errors, standards violations, and other design flaws.
In software testing, a test harness or automated test framework is a collection of software and test data configured to test a program unit by running it under varying conditions and monitoring its behavior and outputs. It has two main parts: the test execution engine and the test script repository
  Greatly enhances the testing process because it can automatically expand the scope of the tests beyond the current development platform

## Slide 18: Acceptance Testing by Users (1 of 2)
13.2 Describe how software applications are tested
Acceptance testing – process whereby actual users test a completed information system, the end result of which is the users’ acceptance of it
Alpha testing – user testing of a completed information system using simulated data
Beta testing – user testing of a completed information system using real data in the real user environment

## Slide 19: Acceptance Testing by Users (2 of 2)
13.2 Describe how software applications are tested
Tests performed during alpha testing:
  Recovery testing—forces the software (or environment) to fail in order to verify that recovery is properly performed
  Security testing—verifies that protection mechanisms built into the system will protect it from improper penetration
  Stress testing—tries to break the system (e.g., what happens when a record is written to the database with incomplete information or what happens under extreme online transaction loads or with a large number of concurrent users)
  Performance testing—determines how the system performs in the range of possible environments in which it may be used (e.g., different hardware configurations, networks, operating systems, and so on); often the goal is to have the system perform with similar response time and other performance measures in each environment

## Slide 20: installation
c- installation
installation must be planned:
*new computer devices are bought and connected with each other and wit the server, programming language is installed, compilers are installed
[by nw administrator], nw admin set up accounts for the users
- convert(copy) old system data to new system
-set up date for installation
- inform the administration about installation date

## Slide 21
- inform all USERS about installation date
- inform all members in the developing team about installation date
IN THE DAY OF INSTALLATIION:
-be as early as possible
-form an backup group
set priorty for installing system services:
first service to install, the service that reads input data about entities

## Slide 22: Installation (1 of 5)
13.3 Apply four installation strategies: direct, parallel, single-location, and phased installation
Installation – organizational process of changing over from the current information system to a new one
Four installation strategies:
  Direct installation
  Parallel installation
  Single-location installation
  Phased installation

## Slide 23: Installation (2 of 5)
13.3 Apply four installation strategies: direct, parallel, single-location, and phased installation
Direct installation – changing over from the old information system to a new one by turning off the old system when the new one is turned on
  Users at the mercy of the new system
  Very risky installation
  Least expensive installation

## Slide 24: Installation (3 of 5)
13.3 Apply four installation strategies: direct, parallel, single-location, and phased installation
Parallel installation – running the old information system and the new one at the same time until management decides the old system can be turned off
  Safest approach but very expensive
  Outputs are compared with each system

## Slide 25: Installation (4 of 5)
13.3 Apply four installation strategies: direct, parallel, single-location, and phased installation
Single-location installation – trying out a new information system at one site and using the experience to decide if and how the new system should be deployed throughout the organization
  Considered a middle-or-the-road approach
  Usually a branch office or one department
  Once successful then rolled out to entire company
  Results in extra work for staff

## Slide 26: Installation (5 of 5)
13.3 Apply four installation strategies: direct, parallel, single-location, and phased installation
Phased installation – changing from the old information system to the new one incrementally, starting with one or a few functional components and then gradually extending the installation to cover the whole new system
  An incremental approach (also called staged)
  Usually implemented in a sequence approach
  Requires careful version control

## Slide 27: Planning Installation
13.3 Apply four installation strategies: direct, parallel, single-location, and phased installation
Of special interest during installation is the conversion of data
  Must be error free, combined with new data and loaded into files
  May require current systems to be shut down
  Involves getting people to change the way they work

## Slide 28: Documenting the System
13.4 List the deliverables for documenting the system and for training and supporting users
System documentation – detailed information about a system’s design specifications, its internal workings, and its functionality
User documentation – written or other visual information about an application system, how it works, and how to use it.
Internal docProgram doc: what the module do, purpose

## Slide 29: Table 13-5: S D L C and Generic Documentation Corresponding to Each Phase
Generic Life-Cycle Phase | Generic Document
Requirements Specification | System Requirements Specification Resource Requirements Specification
Project Control Structuring’ | Management Plan Engineering Change Proposal
System Development: Architectural design Prototype design Detailed design and implementation Test specification Test implementation | Architecture Design Document Prototype Design Document Detailed Design Document Test Specifications Test Reports
System Delivery | User’s Guide Release Description System Administrator’s Guide Reference Guide Acceptance Sign-Off
(Source: Adapted from Bell & Evans, 1989)

## Slide 30: Training and Supporting Users
13.4 List the deliverables for documenting the system and for training and supporting users
Support – providing ongoing educational and problem-solving assistance to information system users. For in-house developed systems, support materials and jobs will have to be prepared or designed as part of the implementation process.

## Slide 31: Training Information System Users
13.4 List the deliverables for documenting the system and for training and supporting users
Potential training topics include:
  Use of the system (e.g., how to enter a class registration request)
  General computer concepts (e.g., computer files and how to copy them)
  Information system concepts (e.g., batch processing)
  Organizational concepts (e.g., F I F O inventory accounting)
  System management (e.g., how to request changes to a system)
  System installation (e.g., how to reconcile current and new systems during phased installation)

## Slide 32: Table 13-7: Types of Training
Resident expert
Traditional instructor-led classroom training
E-learning/distance learning
Blended learning (combination of instructor-led and e-learning)
Software help components
External sources, such as vendors

## Slide 33: Supporting Information Systems Users
13.4 List the deliverables for documenting the system and for training and supporting users
Support is important to users, but has often been inadequate for users’ needs
Users consider support to be extremely important
Increased need for support came from lack of standards governing client/server products

## Slide 34: Automating Support
13.4 List the deliverables for documenting the system and for training and supporting users
Vendor’s have automated support to users in order to cut costs
Ways vendor’s have automated support:
  Forums offered over the Internet
  Voice-response systems allow users to navigate option menus
  Vendor knowledge bases
Help desk – single point of contact for all user inquiries and problems about a particular information system or for all users in a particular department (non automated)

## Slide 35: Organizational Issues in Systems Implementation
13.5 Explain why system implementation sometimes fails
Implementation effort sometimes fails because:
  Employees don’t use the new system
  Employee dissatisfaction with new system
Important factors to implementation success include:
  Commitment to the project
  Commitment to change (willingness to change behaviors)
  Meeting user expectations

## Slide 36: Factors Influencing System Use
13.5 Explain why system implementation sometimes fails
Six factors that influenced the extent to which a system is used:
  User’s personal stake
  System characteristics
  User demographics
  Organizational support
  Performance
  Satisfaction

## Slide 37: Security Issues
13.6 Describe the threats to system security and remedies that can be applied
Increasingly important issue for organizations and their management
Malicious software (malware): includes Trojan horses, worms, viruses, and other kinds
External sources of threats include laptop theft, system penetration, and denial of service
Weakest link: the user!
  Failure to use (or secure) passwords

## Slide 38: Project Closedown
13.7 Show how traditional implementation issues apply to electronic commerce applications
Closing down the project:
  Evaluate team members
    Reassign, terminate members as needed
  Conduct post project reviews with users and customers
  Close out customer contract

## Slide 39: Questions:
Before each step in the implementation phase, the system analyst needs do preparations.
Specify what are the needed preparations needed before:
Coding
Testing
Installation
Training users
Your answers must be very clear.

## Slide 40: Make sure that YOU know
What is importance of testing in system implementation?
What is importance of documentation in system implementation?
What is importance of support in system implementation?
What is importance of training in system implementation?